**Pears Building construction: look-ahead w/c 8 May 2018**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Location** | **Impact** |
| High-level pile mat installation | South end of site | Rowland Hill St traffic |
| Low-level pile mat installation | North end of site | normal machine noise |
| Removal of ground concrete obstructions | North end of site | hydraulic breaker noise/normal machine noise |
| Processing pile mat | North end of site | concrete crushing machine – low background noise |
| Concrete bases | North end of site/HAS road | normal machine noise |

Information supplied by Willmott Dixon 4.5.18
Contact number for urgent operational issues only: Willmott Dixon on 07704 260779 (weekdays) or 08457 335533 out of hours.

Other enquiries about the construction or the future use of the building to rf.pearsinfo@nhs.net.